RESTFUL BOOKER PLATFORM

automationintesting.online

TEST PLAN

| Version | 1.1 |
| --- | --- |
| Date | June 2026 |
| Phase | Phase 1 — Manual Testing |
| System URL | https://automationintesting.online/ |
| Project Type | Bed & Breakfast Booking System — Testing Project |
| Team Size | 4 Members |
| SRS Reference | RBP_SRS_v1.0 — May 1, 2026 |
| Prepared By | Testing Team |

Restful Booker Platform  |  Test Plan v1.1  |  Phase 1 — Manual Testing

# 1.  Introduction

## 1.1  Purpose

This Test Plan defines the testing strategy, scope, objectives, resources, schedule, and risk management approach for the manual testing of the Restful Booker Platform (automationintesting.online). It serves as the authoritative reference for the testing team throughout Phase 1 and governs all testing activities from test case design through final sign-off.

## 1.2  Scope

In Scope:

- Functional testing of all 6 modules: Admin Login & Logout, Room Management, Booking, Contact/Message, Branding Settings, and Reports.

- Validation of all Technical Rules (T-xx) and Functional Rules (F-xx) defined in SRS v1.0.

- Verification of all Non-Functional Requirements (NFR-01 through NFR-10) — performance, security, compatibility, usability, and accessibility.

- Verification of all Inverse Requirements (IR-01 through IR-10) — ensuring the system correctly rejects disallowed actions.

- UI/UX testing across three browsers: Google Chrome, Mozilla Firefox, and Microsoft Edge.

Out of Scope — Deferred to Phase 2:

- Stress and load testing.

- Selenium / test automation scripts.

- API-level testing via Postman.

- Payment gateway processing.

- Multi-language and multi-currency support.

## 1.3  Test Objectives

- Verify all functional requirements across all 6 modules as specified in SRS v1.0.

- Validate all field-level validation rules (T-xx) — boundary values, empty inputs, invalid formats.

- Confirm all business logic rules (F-xx) — correct system behaviors and workflows.

- Verify all Non-Functional Requirements (NFR-xx) — performance (≤3 s), browser compatibility, security.

- Confirm all Inverse Requirements (IR-xx) are enforced — system rejects what it must not allow.

- Identify, document, prioritize, and track all defects found during test execution.

## 1.4  References

- RBP Software Requirements Specification — v1.0, May 1, 2026.

- System Under Test: https://automationintesting.online/

- GitHub Repository: github.com/mwinteringham/restful-booker-platform

## 1.5  Acronyms & Abbreviations

| Term / Abbr. | Definition |
| --- | --- |
| Admin | Hotel administrator — authenticated user with full system access. |
| Guest | Unauthenticated visitor who can browse rooms, make bookings, and send messages. |
| SRS | Software Requirements Specification — the requirements document for this project. |
| SUT | System Under Test — automationintesting.online. |
| T-xx | Technical Requirement — a field-level input validation rule. |
| F-xx | Functional Requirement — a business logic rule enforced by the system. |
| NFR-xx | Non-Functional Requirement — performance, security, usability, compatibility. |
| IR-xx | Inverse Requirement — behaviour the system must NOT perform. |
| TC | Test Case — a specific, executable test scenario derived from a requirement. |
| RBP | Restful Booker Platform — the application under test. |
| BVA | Boundary Value Analysis — testing at the exact boundaries of input constraints. |
| EP | Equivalence Partitioning — grouping inputs into valid and invalid classes. |
| DTT | Decision Table Testing — combining input conditions to test all relevant rule combinations. |
| STT | State Transition Testing — verifying system behaviour when inputs trigger state changes. |

# 2.  Test Items

The following 6 modules constitute the complete scope of Phase 1 testing, derived directly from SRS v1.0. Priority is determined by business criticality and risk.

| # | Module | SRS Section | Priority | Assigned To |
| --- | --- | --- | --- | --- |
| 1 | Admin Login & Logout | Section 3 | Critical | عبدالمنعم السيد (Test Lead) |
| 2 | Room Management (Add / Edit / Delete Room) | Section 4 | High | عبدالوهاب تهامي (QA Engineer 1) |
| 3 | Booking (Guest Reservation) | Section 5 | Critical | ابراهيم احمد (QA Engineer 2) |
| 4 | Contact / Message | Section 6 | Medium | زياد عيد (QA Engineer 3) |
| 5 | Branding Settings | Section 7 | Low | عبدالوهاب تهامي (QA Engineer 1) |
| 6 | Reports (Booking Calendar) | Section 8 | Low | ابراهيم احمد (QA Engineer 2) |

# 3.  Features to be Tested

## 3.1  Admin Login & Logout  [SRS Section 3]

- Login with valid credentials  (admin / password)  →  redirect to Admin Dashboard.

- Login with incorrect username  (F-AL01 — generic error message).

- Login with incorrect password  (F-AL01 — generic error message).

- Login with blank username  (T-AL01).

- Login with blank password  (T-AL02).

- Login with leading spaces in username / password  (T-AL03, T-AL04).

- Session persistence: admin remains logged in across page navigation  (F-AL03).

- Logout: session ends, redirect to homepage  (F-AL02, F-AL04).

- Browser Back button after logout must not restore the session  (F-AL04).

- Direct URL access to /admin without login must redirect to login page  (F-AL05 / IR-01).

## 3.2  Room Management  [SRS Section 4]

Add New Room:

- Submit form with all valid required fields  →  room appears on homepage immediately  (F-RM01).

- Room Name: blank, spaces-only, leading space  (T-RM01, T-RM02, T-RM03).

- Room Type: must be selected  (T-RM04).

- Room Price: blank, letters, special chars, zero, negative  (T-RM05 – T-RM10 / IR-09).

- Room Price: large valid positive number (boundary).

- Room Image URL: invalid URL format  (T-RM11).

- Accessible field: must have a value  (T-RM12).

- Duplicate Room Name: rejected with error  (F-RM02).

- No image URL provided: default placeholder displayed  (F-RM06).

- Room features (WiFi, TV, etc.) displayed on homepage card  (F-RM07).

Edit Room:

- Edit an existing room and confirm changes reflect on homepage immediately  (F-RM05).

- All field validations apply identically to the Edit form.

- Cancel discards changes without saving.

Delete Room:

- Delete a room with no bookings  →  removed from homepage  (F-RM04).

- Attempt to delete a room with active bookings  →  system rejects with error  (F-RM03 / IR-05).

## 3.3  Booking — Guest Reservation  [SRS Section 5]

Calendar Date Selection:

- Drag-select valid future dates  →  check-in and check-out auto-populate  (T-BK12).

- Past dates are greyed out and cannot be selected  (T-BK15 / IR-06).

- Already-booked dates are blocked on the calendar  (F-BK03 / IR-07).

- Same-date drag (0 nights): minimum 1 night enforced  (T-BK14).

- Check-out before check-in: calendar must prevent this  (T-BK13).

Booking Form Validation:

- First Name: blank  (T-BK01), 2-char  (T-BK02), exactly 3  (boundary pass), 18  (boundary pass), 19-char  (T-BK03).

- Last Name: blank  (T-BK04), 2-char  (T-BK05), exactly 3  (pass), 30  (pass), 31-char  (T-BK06).

- Email: blank  (T-BK07), invalid format  (T-BK08), valid format  (pass).

- Phone: blank  (T-BK09), 10-digit  (T-BK10), 11-digit  (pass), 21-digit  (pass), 22-char  (T-BK11).

- Submit with all fields empty  →  all errors displayed simultaneously  (F-BK07).

Booking Flow:

- Successful booking: confirmation message with check-in / check-out dates  (F-BK04).

- No login required to book  (F-BK01).

- Each room has its own independent calendar  (F-BK02).

- Confirmed booking appears in admin booking list and reports calendar  (F-BK06).

- Double-booking prevention: same room and overlapping dates rejected  (F-BK11 / IR-02).

## 3.4  Contact / Message  [SRS Section 6]

Contact Form (Guest):

- Name: blank  (T-CM01), 2-char  (T-CM02), 3  (pass), 30  (pass), 31  (T-CM03).

- Email: blank  (T-CM04), invalid  (T-CM05), valid  (pass).

- Phone: blank  (T-CM06), 10-char  (T-CM07), 11  (pass), 21  (pass), 22  (T-CM08).

- Subject: blank  (T-CM09), 4-char  (T-CM10), 5  (pass), 100  (pass), 101  (T-CM11).

- Message: blank  (T-CM12), 19-char  (T-CM13), 20  (pass), 2000  (pass), 2001  (T-CM14) / IR-04.

- All errors displayed simultaneously on Submit  (F-CM02).

- Success confirmation message includes name and subject  (F-CM01).

- XSS input in any field must not execute in admin inbox  (F-CM07 / IR-08 / NFR-03).

Admin Inbox:

- Submitted message appears in inbox immediately  (F-CM04).

- Admin can read full message including sender name, phone, subject, body  (F-CM05).

- Admin can close/dismiss the message  (F-CM06).

## 3.5  Branding Settings  [SRS Section 7]

- Update Hotel Name  →  reflects on homepage header immediately  (F-BR01, T-BR01).

- Hotel Name blank or whitespace only  →  rejected  (T-BR01, T-BR02).

- Update Logo URL with valid URL  →  logo updates on homepage  (F-BR02).

- Logo URL with invalid format  →  broken image or warning  (T-BR03).

- Logo URL empty  →  placeholder image displayed  (F-BR04).

- Update Description  →  reflects on homepage  (F-BR03).

- Update Contact details (phone, email, address)  →  appear in homepage footer  (F-BR05).

- Contact Email with invalid format  →  rejected  (T-BR04).

- Contact Phone with letters / invalid chars  →  rejected  (T-BR05).

## 3.6  Reports  [SRS Section 8]

- Booking calendar displays current month correctly  (F-RP01).

- Each room appears as a separate row  (F-RP02).

- Booking blocks show guest name within the date range  (F-RP03).

- Navigate to previous and future months  (F-RP04).

- Room with no bookings shows an empty row  (F-RP05).

- New booking made by guest appears on the report calendar in real-time  (F-RP01).

## 3.7  Non-Functional & Inverse Requirements  [SRS Sections 9–10]

- Performance: page load and form submission complete within 3 seconds  (NFR-01).  Measurement method: browser DevTools → Network tab (see Section 6).

- Security — Unauthorized access: /admin redirects unauthenticated users to login  (NFR-02 / IR-01).

- Security — XSS: scripts in form fields must not execute in browser  (NFR-03 / IR-08).

- Compatibility: core flows verified on Chrome, Firefox, and Edge  (NFR-05).

- Usability: booking process completable by a first-time user without instructions  (NFR-06).

- Responsiveness: layout verified at 1024 px, 1280 px, and 1920 px widths  (NFR-08).

- Accessibility: Accessible field (Yes/No) visible on homepage room cards  (NFR-10).

- Data Integrity: bookings persist until the next scheduled 10-minute reset  (NFR-07).

# 4.  Features NOT to be Tested  (Phase 1)

The following items are explicitly out of scope for Phase 1 — Manual Testing:

| Feature / Area | Reason Excluded | Planned Phase |
| --- | --- | --- |
| API endpoint testing (Postman) | Requires API tooling and backend access. | Phase 2 |
| Selenium / test automation scripts | Automation framework not yet set up. | Phase 2 |
| Stress and load testing | Requires dedicated load testing tools. | Phase 2 |
| Payment gateway processing | Not implemented in SUT — out of project scope. | N/A |
| Multi-language / multi-currency support | Not implemented in SUT — out of project scope. | N/A |
| Guest account registration / login | System does not require guest registration per SRS. | N/A |
| Email delivery for booking confirmation | System does not implement email sending in SUT. | N/A |

# 5.  Test Approach & Strategy

## 5.1  Test Levels

Phase 1 operates at two test levels:

| Level | Description | Coverage |
| --- | --- | --- |
| System Testing | Testing the fully integrated system against all SRS requirements. The primary testing level for Phase 1. | All 6 modules. |
| Integration Testing | Verifying that actions in one module are correctly propagated to related modules. | - Booking ↔ Admin Booking List ↔ Reports - Room Management ↔ Homepage - Branding Settings ↔ Homepage - Contact / Message ↔ Admin Inbox |

## 5.2  Test Types

| Test Type | Description | Applicable Modules |
| --- | --- | --- |
| Functional Testing | Verify all F-xx business rules produce the correct system behaviour. | All 6 modules. |
| Boundary Value Analysis (BVA) | Test at the exact minimum and maximum allowed values. Example: First Name at 2, 3 (min), 18 (max), 19 characters. | Booking, Contact/Message, Room Management. |
| Equivalence Partitioning (EP) | Partition inputs into valid and invalid classes and test one representative value from each class. | All input forms. |
| Decision Table Testing (DTT) | Combine input conditions into a decision table to ensure all relevant combinations are tested. Particularly effective for login (valid/invalid username × valid/invalid password) and room validation rules. | Admin Login, Room Management. |
| State Transition Testing (STT) | Verify system behaviour when inputs trigger a change of state. Applied to the booking calendar flow: Available → Selected → Confirmed → Blocked. Also applied to admin session states: Logged Out → Logged In → Logged Out. | Booking (calendar drag-select flow), Admin Login & Logout. |
| Negative Testing | Submit forms with invalid, missing, or malicious data and verify the system rejects them with the correct error messages. | All input forms — covering all T-xx and IR-xx rules. |
| UI / UX Testing | Verify visual rendering, field labels, button states, error message text, and layout at defined screen resolutions. | All 6 modules at 1024 px, 1280 px, 1920 px. |
| Security Testing | Submit XSS payloads (<script>alert(1)</script>) and SQL injection strings in all form fields. Attempt direct /admin URL access without login. | Admin Login, Booking, Contact/Message (IR-01, IR-08, NFR-02, NFR-03). |
| Compatibility Testing | Execute the core booking and admin workflows on Chrome, Firefox, and Edge to confirm cross-browser consistency. | Homepage, Booking, Admin Panel (NFR-05). |
| Usability Testing | Assess whether a first-time user can complete the booking process without instructions. Task completion rate target ≥ 90% (NFR-06). | Homepage, Booking. |

## 5.3  Test Data Management

Important: The system under test resets to its default state every 10 minutes. All test data — rooms, bookings, messages — is erased on each reset. The following rules govern test data handling:

- Test cases are written to be self-contained: each test case re-creates any prerequisite data it needs at the start of execution.

- Testers must verify environment state before beginning each test session and after any perceived reset.

- Default Admin credentials (admin / password) are not affected by the 10-minute reset and remain constant.

- Critical test cases (Admin Login, double-booking prevention) are prioritized early in each test session to minimize the impact of resets.

- All observed defects are logged immediately upon discovery — before a reset can clear the evidence.

## 5.4  Smoke Testing

A Smoke Test (Confidence Test) must be executed at the start of each execution day — before any full test session begins. It verifies that the environment is accessible and that the critical paths are operational.

Smoke Test Checklist:

- automationintesting.online loads without error.

- At least one room is visible on the homepage.

- Admin login with credentials (admin / password) succeeds.

- Admin panel (/admin) is accessible after login.

- Booking calendar on a room card is interactive and drag-selectable.

If the Smoke Test fails, the Test Lead must be notified immediately and the test session postponed per Section 7.3 — Suspension Criteria.

## 5.5  Regression Testing Strategy

Regression testing is performed after each confirmed defect fix. The following strategy governs regression scope:

- Targeted Regression — Re-execute the exact test case(s) that originally identified the defect.

- Impact Regression — Identify all modules that share functionality with the fixed component and re-execute relevant test cases for those modules.

- Priority Rule — Critical and High severity fixes trigger full module regression.  Medium and Low fixes trigger targeted regression only.

- Regression entries are recorded in the Test Execution Log with a "Retest" flag and the corresponding defect ID.

# 6.  Test Environment

| Component | Details |
| --- | --- |
| System Under Test (SUT) | https://automationintesting.online/ |
| Admin Panel URL | https://automationintesting.online/admin |
| Admin Username | admin |
| Admin Password | password |
| Browser 1 (Primary) | Google Chrome (latest stable) |
| Browser 2 | Mozilla Firefox (latest stable) |
| Browser 3 | Microsoft Edge (latest stable) |
| Screen Resolutions | 1024 px, 1280 px, 1920 px width (per NFR-08). |
| Operating System | Any modern OS (Windows 10+, macOS — per team members' machines). |
| Network | Standard internet connection — no VPN required. |
| System Reset Behaviour | The SUT resets to default state every 10 minutes. All user-created data (rooms, bookings, messages) is erased. This is expected and documented in SRS NFR-04. |
| Performance Measurement | Browser DevTools → Network tab. Record load time for each page and form submission to verify compliance with NFR-01 (≤3 seconds). A stopwatch may be used as a secondary check. |
| Test Execution Type | Manual testing only — no automation tools in Phase 1. |
| Defect Tracking | To be confirmed by Test Lead before execution begins (spreadsheet or dedicated bug tracker). |

# 7.  Entry & Exit Criteria

## 7.1  Entry Criteria

Testing must not begin until ALL of the following conditions are satisfied:

- SRS v1.0 has been reviewed and accepted by all 4 team members.

- This Test Plan v1.1 has been reviewed and approved by the Test Lead and Project Supervisor.

- All test cases for all 6 modules have been designed, peer-reviewed, and approved by the Test Lead.

- The test environment (automationintesting.online) is accessible and admin credentials (admin / password) are verified functional.

- A defect tracking tool or template has been agreed upon and is ready for use.

- All 4 team members are onboarded, have read the SRS, and understand their assigned modules.

- Smoke Test (Section 5.4) has been executed and passed before Day 6 full execution begins.

## 7.2  Exit Criteria

Testing is considered complete when ALL of the following conditions are met:

- 100% of planned test cases across all 6 modules have been executed and their results recorded.

- All Critical and High severity defects are either resolved, or a documented workaround is in place and approved.

- The Defect / Bug Report is finalized, reviewed, and signed off by the Test Lead.

- The Requirements Traceability Matrix confirms coverage of all T-xx, F-xx, NFR-xx, and IR-xx requirements listed in SRS v1.0.

- The Test Summary Report is completed, reviewed, and approved by the Test Lead and Project Supervisor.

- Sign-off has been received from both the Test Lead and Project Supervisor.

## 7.3  Suspension Criteria & Resumption Requirements

Test execution must be suspended if any of the following conditions occur:

- The SUT (automationintesting.online) is inaccessible or non-functional for more than 2 consecutive hours during a scheduled test session.

- A Critical blocking defect is discovered that prevents execution of 3 or more downstream test cases.

- The team member responsible for a Critical module is unavailable and no backup tester has been briefed.

- The Smoke Test (Section 5.4) fails at the start of the session.

Resumption Requirements: Testing may resume when:

- The environment has been restored and verified accessible by the Test Lead.

- The blocking defect has been resolved or a documented workaround approved.

- A backup tester has been briefed by the Test Lead and is ready to continue.

# 8.  Test Deliverables

The following documents will be produced as part of Phase 1:

| # | Deliverable | Description | Owner | Timing |
| --- | --- | --- | --- | --- |
| 1 | Test Plan v1.1 | Defines scope, approach, schedule, team, and risks. | Test Lead | Before execution |
| 2 | Test Cases Document | All test cases for all 6 modules — derived from T-xx, F-xx, NFR-xx, IR-xx rules. | All Team | Before execution |
| 3 | Requirements Traceability Matrix (RTM) | Maps each SRS requirement to one or more test cases, confirming 100% coverage. | Test Lead | After TC design |
| 4 | Defect / Bug Reports | Individual defect records logged during execution — includes severity, steps to reproduce, screenshots. | All Team | During execution |
| 5 | Test Execution Log | Record of all executed test cases with pass/fail status, tester name, and date. | All Team | During execution |
| 6 | Test Summary Report | Final report summarising execution results, defect counts by severity, RTM coverage, and Phase 1 sign-off. | Test Lead | After execution |

# 9.  Team Roles & Responsibilities

The testing team consists of 4 members. Responsibilities are distributed by module to ensure clear ownership and avoid overlap.

| # | Role & Name | Assigned Modules | Key Responsibilities |
| --- | --- | --- | --- |
| 1 | Test Lead عبدالمنعم السيد | Admin Login & Logout (Section 3) + Overall Coordination | - Author, review, and maintain the Test Plan. - Coordinate test case design across all team members. - Review and approve all test cases before execution. - Execute Admin Login & Logout test cases. - Maintain the Requirements Traceability Matrix. - Compile and distribute the Test Summary Report. - Provide final sign-off on Phase 1 completion. |
| 2 | QA Engineer 1 عبدالوهاب تهامي | Room Management (Section 4) + Branding Settings (Section 7) | - Design and execute all test cases for T-RM01–T-RM12 and F-RM01–F-RM09. - Design and execute all test cases for T-BR01–T-BR05 and F-BR01–F-BR05. - Verify Branding Settings ↔ Homepage integration. - Document all defects found in assigned modules. |
| 3 | QA Engineer 2 ابراهيم احمد | Booking / Guest Reservation (Section 5) + Reports (Section 8) | - Design and execute all test cases for T-BK01–T-BK15 and F-BK01–F-BK11. - Design and execute all test cases for F-RP01–F-RP05. - Verify double-booking prevention and calendar blocking (IR-02, IR-06, IR-07). - Document all defects found in assigned modules. |
| 4 | QA Engineer 3 زياد عيد | Contact / Message (Section 6) + Non-Functional & Inverse Requirements (Sections 9–10) | - Design and execute all test cases for T-CM01–T-CM14 and F-CM01–F-CM07. - Verify Contact/Message ↔ Admin Inbox integration. - Execute all NFR-xx test cases (performance, security, usability, accessibility). - Execute all IR-xx inverse requirement test cases. - Perform cross-browser testing on Firefox and Edge. - Document all defects found in assigned modules. |

# 10.  Test Schedule

The following schedule covers Phase 1 (Manual Testing) over a two-week sprint. Adjust specific calendar dates as agreed by the team.

| Week | Day | Activity | Owner | Status |
| --- | --- | --- | --- | --- |
| Week 1 | Day 1 | Kick-off meeting: SRS walkthrough, tool setup, environment access verification, test strategy alignment. | All Team | Planned |
|  | Day 2 | Test case design: Admin Login (Section 3), Room Management (Section 4). | Test Lead, QA Eng. 1 | Planned |
|  | Day 3 | Test case design: Booking (Section 5), Reports (Section 8). | QA Eng. 2 | Planned |
|  | Day 4 | Test case design: Contact/Message (Section 6), Branding (Section 7), NFR & IR (Sections 9–10). | QA Eng. 3, QA Eng. 1 | Planned |
|  | Day 5 | Test case peer review, Test Lead approval, Requirements Traceability Matrix (RTM) first draft. | All Team | Planned |
| Week 2 | Day 6 | Smoke Test (Section 5.4) — verify environment and critical paths. If passed: begin full execution — Admin Login & Logout (all T-AL and F-AL cases). | Test Lead | Planned |
|  | Day 7 | Test execution: Room Management — all T-RM and F-RM cases. Branding Settings — all T-BR and F-BR cases. | QA Eng. 1 | Planned |
|  | Day 8 | Test execution: Booking — all T-BK and F-BK cases. Reports — all F-RP cases. | QA Eng. 2 | Planned |
|  | Day 9 | Test execution: Contact/Message — all T-CM and F-CM cases. Non-Functional (NFR-xx) and Inverse Requirements (IR-xx). Cross-browser testing (Firefox, Edge). Finalise RTM. | QA Eng. 3 | Planned |
|  | Day 10 | Defect retest (resolved issues). Regression check on affected modules per Section 5.5. Compile Test Summary Report. Phase 1 sign-off. | All Team | Planned |

Note: If defect volume on Day 10 is high, the Test Lead may extend execution by one additional buffer day before final sign-off.

# 11.  Risk Register

Risks are assessed by Probability (High / Medium / Low) and Impact (High / Medium / Low).

| ID | Risk Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | System resets every 10 minutes — all user-created test data (rooms, bookings, messages) is erased. | High | High | Execute test cases in self-contained, short sessions. Re-create prerequisite data at the start of each session. Prioritize critical tests early in each window. |
| R-02 | Shared test environment — other teams or users may modify data between test steps. | Medium | Medium | Coordinate test windows with other teams where possible. Verify environment state before starting each session. Log defects with timestamps and screenshots. |
| R-03 | System downtime or unavailability during a planned test session. | Low | High | Reschedule the affected session. Notify Test Lead immediately. Prioritize missed test cases in the next available window. |
| R-04 | Requirement ambiguity discovered in SRS v1.0 during test case design. | Low | Medium | Escalate to Test Lead for clarification with Project Supervisor. Update SRS per the Change Management Process (SRS Section 11). Hold test case completion until clarified. |
| R-05 | Team member unavailability (illness, absence) during execution phase. | Low | Medium | Cross-train all team members on each other's modules. Test Lead redistributes affected workload based on module priority. |
| R-06 | Cross-browser compatibility issues identified on Firefox or Edge. | Medium | Low | Execute on Chrome (primary) first. Log browser-specific defects with browser name and version. Retest on all 3 browsers after fixes. |
| R-07 | XSS or injection test payloads cause lasting changes to the shared environment. | Low | High | Execute security test cases at the end of the test session, closest to a scheduled reset. Notify supervisor immediately if environment integrity is compromised. |
| R-08 | Scope creep — new requirements added mid-Phase 1 without following the change management process. | Low | Medium | All new requirements must follow SRS Section 11 change process. Test Lead refuses to execute test cases against unapproved requirements. |

# 12.  Assumptions & Dependencies

## 12.1  Assumptions

- automationintesting.online will remain publicly accessible throughout the Phase 1 testing period.

- Admin credentials (admin / password) remain unchanged and functional for the entire Phase 1 duration.

- Phase 1 is limited strictly to manual testing — no automation scripts or API tools will be used.

- All 4 team members are available for the complete Phase 1 duration (2 weeks).

- All team members have access to Chrome, Firefox, and Edge browsers on their machines.

- The 10-minute system reset is a known, expected platform behaviour and test cases are designed to account for it.

- No new functional requirements will be added to the SRS scope during Phase 1 without following the documented Change Management Process (SRS Section 11).

- Network connectivity to automationintesting.online is stable for all team members throughout the testing period.

## 12.2  Dependencies

- SRS v1.0 must be formally approved before test case writing begins (Entry Criterion 1).

- Test Plan v1.1 (this document) must be approved by the Test Lead and Project Supervisor before execution begins.

- A defect tracking tool or agreed-upon template must be in place before execution Day 6 (Section 6).

- All team members must have confirmed access to the SUT and the Admin Panel before Day 1 kick-off.

# 13.  Approvals

By signing below, each approver confirms they have read, understood, and accepted the contents of this Test Plan v1.1.

| Role | Printed Name | Signature | Date |
| --- | --- | --- | --- |
| Test Lead | عبدالمنعم السيد |  |  |
| QA Engineer 1 | عبدالوهاب تهامي |  |  |
| QA Engineer 2 | ابراهيم احمد |  |  |
| QA Engineer 3 | زياد عيد |  |  |
| Project Supervisor |  |  |  |

— End of Document —

Restful Booker Platform  |  Test Plan v1.1  |  Phase 1 — Manual Testing